# Defect Tracker

Project: Conversational IVR Modernization Framework

Prepared by:VEMURI VENKATA SATYA MARKANDEYA PAVANATEJA

## 1. Purpose

This document tracks all defects identified during the testing phase of the IVR & AI Integration project. It records the defect description, type, sprint, responsible team, corrective action taken, and final resolution status.

## 2. Defect Type Reference

Logical — Defects related to incorrect business or functional logic in the code.

Standards — Defects related to non-compliance with coding, documentation, or format standards.

Maintainability — Defects impacting the long-term stability, readability, or scalability of the system.

## 3. Defect Log

| Sl. No | Submitted By | Submitted Date | Description | Sprint | Assigned To | Type of Defect | Action Taken | Action Date | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Self | 2026-02-05 | Incorrect IVR call flow mapping during analysis | Sprint 1 | Backend Team | Logical | Reviewed VXML flow and corrected mapping | 2026-02-06 | Closed | Resolved |
| 2 | Self | 2026-02-08 | Mismatch in integration requirements documentation | Sprint 1 | Backend Team | Standards | Updated requirement specification as per format | 2026-02-09 | Closed | Validated |
| 3 | Self | 2026-02-18 | API not receiving request from IVR system | Sprint 1 | Backend Team | Logical | Fixed API endpoint configuration | 2026-02-18 | Closed | Working |
| 4 | Self | 2026-02-20 | Incorrect API response format | Sprint 1 | Backend Team | Standards | Modified JSON response structure | 2026-02-21 | Closed | Verified |
| 5 | Self | 2026-02-24 | API not handling invalid input properly | Sprint 1 | Backend Team | Logical | Implemented input validation logic | 2026-02-25 | Closed | Stable |
| 6 | Self | 2026-03-05 | Speech recognition not detecting user input | Sprint 1 | Backend Team | Logical | Improved speech configuration | 2026-03-05 | Closed | Working |
| 7 | Self | 2026-03-08 | Incorrect conversational response generated | Sprint 1 | Backend Team | Logical | Updated dialogue flow logic | 2026-03-09 | Closed | Corrected |
| 8 | Self | 2026-03-20 | System issue during end-to-end testing | Sprint 1 | Backend Team | Maintainability | Refactored integration logic and retested system | 2026-03-21 | Closed | Stable |

## 4. Summary

Total Defects Logged: 8

Closed: 8

Open: 0

Defect Breakdown by Type: Logical: 5  |  Standards: 2  |  Maintainability: 1

Overall Result: All 8 defects have been resolved and closed. No open defects remain in Sprint 1.